TRS TYPE D, 3 SHEAR CONNECTORS, 3 SLOTS, CATEGORY +/-3mm

(f)

(e)

(h)

(d) 	RODS

(c)

(b)

(g)	(a)

EXISTING TIMBER TO BE SLOTTED IN SITU	TRS - RODS FACTORY BONDED

COMPANY - Active Services CONTACT - Peter Silcock

SITE - Tavistock Post Office ENQ/JOB NO: 1870  DATE - 19/11/2004

| BEAM REFERENCE NO. 1 | NO. TO REPAIR 2 |
| --- | --- |
| DIMENSIONS (NOT TO SCALE) |  |
| WIDTH (mm) (a) | 85 |
| DEPTH (mm) (b) | 225 |
| OVERALL LENGTH (mm) | 1600 |
| BASE THICKNESS (mm) (c) | 40 |
| SHEAR CONNECTOR (ROD) CENTRES (mm) (d/e/f) | 50/110/175 |
| SHEAR CONNECTORS (RODS) |  |
| LENGTH OVERALL (mm) (50:50 EXISTING/TRS) | 850 |
| DIAMETER (mm) | 20 |
| NUMBER | 3 |
| MATERIAL | EPOXY/STEEL |
| SLOTS (DO NOT SCALE FROM SKETCH) |  |
| NUMBER | 3 |
| WIDTH (mm) (g) (MAX. FOR RESIN VOLUME ALLOWED) | 55.5 |
| DEPTH (mm) (h) (MAX. FOR RESIN VOLUME ALLOWED) | 30 |

SCHEMATIC ONLY - NOT TO SCALE	ãD C MOORE 1997

ALL PROPOSALS TO BE VERIFIED BY A STRUCTURAL ENGINEER

METHOD STATEMENT - TRS, Side Slot, TYPE D BEAM REFERENCE 1 (2 OFF)

- Fully support the load through to ground using appropriate props.  All propping must be continuous down to ground and must not be supported off any suspended construction without the written permission of the client.

- Use the TRS as a template to mark the slots on the beam and then drill into the side of the beam, starting at the proposed cut-off point, from the exposed face to create 3 slots, 55.5 mm wide x 30 mm deep, long enough to accommodate the rods.  The slots can be created by a combination of Auger stitch drilling, 3D Cutter, chisel cutting or chain saw cutting.

- Cut off the decayed end.  Make good the bearing areas and line with DPC material.  Apply preservative to the TRS to your own specification or see Section 10 (below).  (TRS Specials, unlike production Standard Kits, are not made of pre-treated timber, although they are coated with Boron and a water repellent to provide superficial protection).

- Fit the Timber-Resin Splice unit (TRS) and chock to level using plastic packing wedges.  Seal the joint faces with sealant (P7), or mastic rope.

- Fit the clear plastic shutter using sealant (P7, mastic, mastic rope, staples or tacks) to cover the slots and joint area.  Drill 2 x 10mm diameter holes into each shuttered slot, one top and one bottom, in opposite diagonal corners.

- Thoroughly mix a pack of Timberset (hardener into base) using a Rotafix pallet knife (not included, code 3642) and load into an empty cartridge by using the pusher plate supplied (raised edge upwards).

- Inject Timberset from the cartridge supplied via the nozzle into the LOWER of each shutter hole until the slots are full and resin emerges from the top holes.  Tape over or plug the holes.

- If a fine cosmetic finish is required to disguise the repair and match the original timber colour, scrape out the sealant and make good the joint area with TM3 Moulding Mortar (not included in the kit).  When hard, stain to match, using Rotafix Stain Kit 3431 (not included).

- Allow at least 48 hours for the resin to harden, (subject to ambient temperatures - in cold weather the temperature needs to be monitored), before removing the props.  Props must be slowly wound down so as to apply loading to the beam gradually.  The repair area must be monitored for signs of distress during loading and propping re-applied if necessary.

- Treatment of TRS bearing and parent timber - we recommend the use of the P.R.S. CARPENTER TREATMENT KIT.  The parent timber and TRS bearing/end grain should be injected with the BORON ULTRA 78 paste, the parent timber for a minimum of 300mm back from the cut-off point, by drilling 8mm diameter holes at 120mm intervals along the grain, for timbers up to 100mm wide.  For larger timbers please consult our drilling pattern diagram.  The surfaces of the parent timber should be treated by brush using the BORON ULTRA 12 liquid.  A 'NO GO ZONE' for dry rot can be created by applying DRY ROT PAINT to the timber and masonry in the at risk areas.  Use of this treatment technique means that it is not necessary to cut back sound timber beyond the extent of the decay, as would be normal using traditional preservatives.